Campus Management System

Phase-wise Build Plan

A complete, step-by-step engineering plan for building a

production-quality desktop Java application from scratch

| Developer | Pranav Dadhe |
| --- | --- |
| GitHub | github.com/pranavdadhe1806 |
| Repository | Campus-Management-System-Core-Java |
| Version | 1.0 — March 2026 |
| Total files | 34 Java files + config + SQL schema |
| Total duration | 11 days (1 file at a time, in dependency order) |
| Tech stack | Java SE 17 ¦ JavaFX ¦ MySQL 8.x ¦ JDBC ¦ Maven ¦ Sockets ¦ RMI |

# How to use this plan

This document is your day-by-day, file-by-file engineering blueprint. It does not just list what to build — it tells you why each file exists, what to write inside it, how it connects to the layers above and below, and what to verify before moving on. Follow it in strict order. Each file is a dependency for those below it — writing them out of sequence will cause compilation errors and confuse you.

Core rules for every file you write

• Write ONE file at a time. Make it fully compile and run before moving to the next.

• Write comments in every method — what it does, what it returns, what it throws.

• Never skip validation. Every input that comes from the UI must be validated in the Service layer.

• Never write raw SQL strings. Every DAO method must use PreparedStatement.

• Never put business logic inside JavaFX controllers. Controllers only call services.

• Run a manual test after each Phase is complete before starting the next Phase.

• If something breaks later, the problem is almost always in the layer directly below what you just wrote.

# Master timeline

All 6 phases, 34 files, 11 days. Each phase is a fully testable, runnable checkpoint.

| Phase | Name | Duration | Files | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Foundation | Day 1 | 6 files | pom.xml, DB schema, DBConnection, Validator, LoggerUtil |
| 2 | Model Layer | Day 2 | 7 files | 7 POJOs: User (abstract), Student, Faculty, Admin, Course, Dept, Enrollment |
| 3 | DAO Layer | Days 3–4 | 7 files | 7 DAOs with full CRUD — tested against live MySQL |
| 4 | Service Layer | Day 5 | 6 files | 6 Services with custom exceptions + JUnit tests |
| 5 | JavaFX UI | Days 6–9 | 11 files | Full JavaFX UI — all screens, TableViews, dialogs, Chat UI |
| 6 | Net + RMI + Polish | Days 10–11 | 3 files | ChatServer, ChatClient, RMI GradeService, final testing |

## The dependency pyramid

The order of phases is not arbitrary — it follows the dependency graph. You cannot write a DAO before you have a Model to return. You cannot write a Service before you have a DAO to call. You cannot write a UI before you have a Service to delegate to.

| Foundation (Phase 1) | Infrastructure — build tools, DB schema, connection, utilities. Everything else needs these. |
| --- | --- |
| Model (Phase 2) | Data shapes — pure Java objects. DAOs need to know the shape of data before mapping it. |
| DAO (Phase 3) | DB access — SQL behind an interface. Services need DAOs to read/write data. |
| Service (Phase 4) | Business logic — validation, rules, exceptions. UI needs services to get anything done. |
| UI (Phase 5) | Screens and controllers. Networking (Phase 6) needs the UI wired before chat works end-to-end. |
| Net + RMI (Phase 6) | Real-time features — chat server, grade service. Final layer, depends on all previous phases. |

Phase 1 — Foundation [ Day 1 — 6 files ]

Goal: By the end of Day 1, your Maven project compiles, connects to MySQL, validates inputs, and writes logs. Nothing user-facing yet — just the bedrock that every other file will stand on. This phase has zero Java business logic. It is pure setup.

## 1.1  Environment setup (before writing any code)

- Install Java SE 17 (JDK, not just JRE). Verify: java -version and javac -version

- Install Maven 3.6+. Verify: mvn -version

- Install MySQL 8.x. Start the server. Create a root password you will remember.

- Install IntelliJ IDEA (recommended) or VS Code with Java Extension Pack.

- Create a new Maven project in IntelliJ: File → New Project → Maven → GroupId: com.collegeapp

## 1.2  File-by-file instructions

| # | File | Package | What to write |
| --- | --- | --- | --- |
| 1 | pom.xml | root/ | Maven build file. Add JavaFX 17, mysql-connector-j, junit-jupiter dependencies. Set Java 17 compiler source/target. |
| 2 | config.properties | resources/ | JDBC connection config. Add jdbc.url, jdbc.username, jdbc.password. Never hardcode credentials in Java files. |
| 3 | campusdb.sql | data/ | Full MySQL schema. CREATE DATABASE campusdb. CREATE 7 tables with all constraints, FK rules, ENUMs. |
| 4 | DBConnection.java | com.collegeapp/ | Singleton. Private static instance. getConnection() reads config.properties, returns Connection. Throws RuntimeException if config missing. |
| 5 | Validator.java | util/ | All-static class. 8 methods: isValidEmail, isValidPhone, isValidRollNo, isValidEmpId, isValidCourseCode, isValidDeptCode, isValidPassword, isValidName. Each returns boolean. |
| 6 | LoggerUtil.java | util/ | Wraps java.util.logging.Logger. Static methods: info(msg), warn(msg), error(msg, Throwable). Writes to logs/app.log. |

## 1.3  pom.xml — exact dependencies to add

- org.openjfx:javafx-controls:17.0.6

- org.openjfx:javafx-fxml:17.0.6

- com.mysql:mysql-connector-j:8.3.0

- org.junit.jupiter:junit-jupiter:5.10.0 (scope: test)

- com.h2database:h2:2.2.224 (scope: test)

- Also add the maven-compiler-plugin (source/target 17) and javafx-maven-plugin

## 1.4  campusdb.sql — what to write

Write all CREATE TABLE statements in this order (FKs require parent tables to exist first):

- CREATE DATABASE campusdb; USE campusdb;

- users table — user_id PK, email UNIQUE, password_hash, role ENUM('ADMIN','FACULTY','STUDENT'), created_at

- departments table — dept_id PK, dept_name, dept_code UNIQUE

- students table — student_id PK, user_id FK→users CASCADE, dept_id FK→departments, roll_number UNIQUE

- faculty table — faculty_id PK, user_id FK→users CASCADE, dept_id FK→departments, employee_id UNIQUE

- admins table — admin_id PK, user_id FK→users CASCADE, first_name, last_name

- courses table — course_id PK, dept_id FK, faculty_id FK→faculty SET NULL, course_code UNIQUE, credits, semester

- enrollments table — enrollment_id PK, student_id FK CASCADE, course_id FK CASCADE, status ENUM, UNIQUE(student_id, course_id)

## 1.5  DBConnection.java — key design points

- Private constructor — cannot be instantiated with new

- Private static field: private static Connection connection = null;

- getConnection() checks if connection is null or connection.isClosed() before creating a new one

- Load config.properties using getClass().getClassLoader().getResourceAsStream()

- Log a success message via LoggerUtil.info() after connecting

## 1.6  Phase 1 verification checklist

| ☐ | mvn clean compile runs with zero errors |
| --- | --- |
| ☐ | Run campusdb.sql in MySQL Workbench — all 7 tables created successfully |
| ☐ | Write a quick main() to call DBConnection.getConnection() — no exception thrown |
| ☐ | Write a quick test: Validator.isValidEmail("pranav@college.edu") returns true |
| ☐ | Write a quick test: Validator.isValidRollNo("INVALID") returns false |
| ☐ | Check that logs/app.log file is created when LoggerUtil.info() is called |

Phase 2 — Model Layer [ Day 2 — 7 files ]

Goal: By the end of Day 2, you have 7 Java classes that represent every entity in the CMS. These are pure data containers — no database calls, no UI code. The key challenge here is the User hierarchy (abstract class + 3 subclasses) and writing setters that enforce validation.

## 2.1  The User hierarchy — understand this before writing

User is declared abstract. This means you can never write new User() — you can only create new Student(), new Faculty(), or new Admin(). User holds the fields that are common to all three roles. Each subclass adds its own role-specific fields.

| User (abstract) | userId, email, passwordHash, role, createdAt. Abstract methods: getDisplayName(), getRole() |
| --- | --- |
| Student extends User | studentId, rollNumber, deptId, firstName, lastName, phone, academicYear, dateOfBirth |
| Faculty extends User | facultyId, employeeId, deptId, firstName, lastName, designation, phone |
| Admin extends User | adminId, firstName, lastName (minimal — admins have few extra fields) |

## 2.2  File-by-file instructions

| # | File | Package | What to write |
| --- | --- | --- | --- |
| 7 | User.java | model/ | abstract class. Fields: userId (int), email, passwordHash, role, createdAt (LocalDateTime). Both no-arg and full-arg constructors. Getters for all fields. Setter for email validates via Validator.isValidEmail(). Abstract methods: getDisplayName(), getRole(). |
| 8 | Student.java | model/ | extends User. Add fields: studentId, rollNumber, deptId, firstName, lastName, phone, academicYear (int), dateOfBirth (LocalDate). setRollNumber() validates via Validator.isValidRollNo(). setPhone() validates via Validator.isValidPhone(). setFirstName/setLastName validate via Validator.isValidName(). Implement getDisplayName() returning firstName + ' ' + lastName. Implement getRole() returning 'STUDENT'. |
| 9 | Faculty.java | model/ | extends User. Extra fields: facultyId, employeeId, deptId, firstName, lastName, designation, phone. setEmployeeId() validates via Validator.isValidEmpId(). Implement getRole() returning 'FACULTY'. |
| 10 | Admin.java | model/ | extends User. Extra fields: adminId, firstName, lastName. Implement getRole() returning 'ADMIN'. Implement getDisplayName() returning firstName + ' ' + lastName. |
| 11 | Department.java | model/ | Standalone POJO (no parent). Fields: deptId (int), deptName (String), deptCode (String). setDeptCode() validates via Validator.isValidDeptCode(). Both constructors. |
| 12 | Course.java | model/ | Standalone POJO. Fields: courseId, deptId, facultyId (int, can be 0 if unassigned), courseCode, courseName, credits (int), semester (String). setCourseCode() validates via Validator.isValidCourseCode(). |
| 13 | Enrollment.java | model/ | Standalone POJO. Fields: enrollmentId, studentId, courseId, enrolledOn (LocalDate), status (EnrollmentStatus enum). Define enum inside: ACTIVE, DROPPED, COMPLETED. Both constructors. |

## 2.3  How to write a validated setter

Every setter that needs validation follows this exact pattern:

public void setRollNumber(String rollNumber) { if (!Validator.isValidRollNo(rollNumber)) { throw new IllegalArgumentException( "Invalid roll number: " + rollNumber); } this.rollNumber = rollNumber; }

## 2.4  Phase 2 verification checklist

| ☐ | All 7 model classes compile with zero errors |
| --- | --- |
| ☐ | Student s = new Student() followed by s.setRollNumber("CS21IT001") works without exception |
| ☐ | s.setRollNumber("invalid") throws IllegalArgumentException — confirm this in a test |
| ☐ | new Student() instanceof User returns true — hierarchy is correct |
| ☐ | s.getRole() returns "STUDENT" — polymorphism works |
| ☐ | Enrollment.EnrollmentStatus.ACTIVE compiles — enum is accessible |

Phase 3 — DAO Layer [ Days 3–4 — 7 files ]

Goal: By the end of Day 4, you have 7 DAO classes that handle all database reads and writes using PreparedStatement only. Each DAO is tested against a real running MySQL database. This is the most technically dense phase — take your time on it.

## 3.1  The DAO pattern — understand before writing

Every DAO follows the same structure. Using StudentDAO as the example:

- Get a connection from DBConnection.getConnection()

- Write your SQL as a string with ? placeholders: "INSERT INTO students (roll_number, ...) VALUES (?, ...)"

- Create a PreparedStatement: conn.prepareStatement(sql)

- Set the ? values by index: ps.setString(1, student.getRollNumber())

- Execute: ps.executeUpdate() for INSERT/UPDATE/DELETE, ps.executeQuery() for SELECT

- For SELECT: iterate ResultSet with rs.next(), build model objects, return them

- For INSERT+INSERT transactions: conn.setAutoCommit(false), both executes, conn.commit(). On any exception: conn.rollback()

## 3.2  File-by-file instructions

| # | File | Package | What to write |
| --- | --- | --- | --- |
| 14 | UserDAO.java | dao/ | findByEmail(String email) → User. findById(int id) → User. insert(User u) → int (returns generated user_id). delete(int userId). These are used by AuthService and by StudentDAO/FacultyDAO for transactions. |
| 15 | StudentDAO.java | dao/ | insert(Student s) — transaction: insert into users first, get generated user_id, then insert into students. update(Student s). delete(int studentId). findById(int id). findByRollNo(String rn). findAll() → List<Student>. findByDept(int deptId) → List<Student>. |
| 16 | FacultyDAO.java | dao/ | Same pattern as StudentDAO but for faculty table. insert uses transaction (users + faculty). findByEmpId(String empId). findByDept(int deptId). |
| 17 | AdminDAO.java | dao/ | insert(Admin a) — transaction same pattern. findById(int id). findAll() → List<Admin>. Simpler than Student/Faculty since admins have fewer fields. |
| 18 | DepartmentDAO.java | dao/ | insert, update, delete, findById(int id), findByCode(String code), findAll(). Straightforward single-table CRUD — no joins needed. |
| 19 | CourseDAO.java | dao/ | insert, update, delete, findById, findByCode(String code), findByDept(int deptId), findAll(). The findAll() should JOIN to faculty to get faculty name for display. |
| 20 | EnrollmentDAO.java | dao/ | enroll(int studentId, int courseId) → insert with status ACTIVE. drop(int studentId, int courseId) → UPDATE status to DROPPED. findByStudent(int studentId) → List<Enrollment>. findByCourse(int courseId) → List<Enrollment>. isEnrolled(int studentId, int courseId) → boolean. |

## 3.3  The insert+transaction pattern for Student

Adding a Student requires inserting into 2 tables atomically. If inserting into users succeeds but students fails, you'd have a ghost user with no profile. The transaction prevents that:

Connection conn = DBConnection.getConnection(); try { conn.setAutoCommit(false); // Step 1: insert into users, get generated user_id int userId = userDAO.insert(student); student.setUserId(userId); // Step 2: insert into students insertStudentRow(student); conn.commit(); } catch (SQLException e) { conn.rollback(); // both inserts undone throw e; }

## 3.4  Write StudentDAOTest.java now

Phase 3 is the right time to write your first real test. Create src/test/java/com/collegeapp/dao/StudentDAOTest.java. Test the full CRUD cycle:

- Create a Student object with valid test data

- Call studentDAO.insert(student) — verify no exception

- Call studentDAO.findByRollNo() — verify the returned object matches

- Call studentDAO.update() with a changed field — verify it saved

- Call studentDAO.delete() — verify findById returns null afterward

## 3.5  Phase 3 verification checklist

| ☐ | mvn test runs StudentDAOTest with green (passing) results |
| --- | --- |
| ☐ | Open MySQL Workbench and manually SELECT * FROM students — see your test data there |
| ☐ | Test the transaction: manually break the students insert (e.g. wrong column count) — verify no row appears in users either |
| ☐ | isEnrolled() returns false for a student not yet enrolled |
| ☐ | findAll() on an empty table returns an empty List, not null |
| ☐ | All 7 DAO classes compile cleanly with no raw SQL string concatenation anywhere |

Phase 4 — Service Layer [ Day 5 — 6 files ]

Goal: By the end of Day 5, all business logic lives in 6 service classes. Custom exceptions are defined. Every service validates before it delegates to a DAO. AuthService can log a user in. The UI layer can be built on top of this without touching any SQL.

## 4.1  Create custom exceptions first

Before writing any service, create these exception classes in a new package com.collegeapp.exception (or inside service/). All extend Exception (checked) so the compiler forces callers to handle them:

| CampusException | Base class. extends Exception. Constructor takes (String message). |
| --- | --- |
| DuplicateRollNumberException | Thrown when a student with the same roll number already exists in DB. |
| DuplicateEmployeeIdException | Thrown when a faculty with the same employee ID already exists. |
| DuplicateEmailException | Thrown when users.email UNIQUE constraint would be violated. |
| StudentNotFoundException | Thrown when a lookup by ID or roll number returns no result. |
| FacultyNotFoundException | Thrown when a lookup by ID or employee ID returns no result. |
| CourseNotFoundException | Thrown when a course lookup returns no result. |
| DepartmentNotFoundException | Thrown when a department lookup returns no result. |
| AlreadyEnrolledException | Thrown when a student tries to enroll in a course they're already in. |
| EnrollmentNotFoundException | Thrown when trying to drop an enrollment that does not exist. |
| InvalidCredentialsException | Thrown by AuthService when email not found or password hash mismatch. |

## 4.2  File-by-file instructions

| # | File | Package | What to write |
| --- | --- | --- | --- |
| 21 | AuthService.java | service/ | login(String email, String password) → User. Hash password with SHA-256 (MessageDigest). Call UserDAO.findByEmail(). Compare hashes. Based on role, call StudentDAO/FacultyDAO/AdminDAO to load full object. Throw InvalidCredentialsException on any mismatch. |
| 22 | StudentService.java | service/ | addStudent(Student s): validate all fields → check duplicate rollNumber → check duplicate email → call studentDAO.insert(). updateStudent(Student s): validate → find existing → DAO update. deleteStudent(int id): find existing → DAO delete. getStudent(int id): DAO findById → throw StudentNotFoundException if null. listAll() → DAO findAll. |
| 23 | FacultyService.java | service/ | Same pattern as StudentService but for Faculty. addFaculty validates employeeId uniqueness. deleteFaculty does not error if faculty has courses — those courses become unassigned (SET NULL in DB). |
| 24 | CourseService.java | service/ | addCourse validates courseCode format, checks deptId exists, checks facultyId exists (if provided). updateCourse allows changing faculty assignment. deleteCourse checks if enrolled students exist — consider warning the caller. |
| 25 | DepartmentService.java | service/ | addDepartment validates deptCode format, checks for duplicates. deleteDepartment: before deleting, check if any students, faculty, or courses reference this dept — if yes, throw a descriptive exception rather than letting MySQL throw a FK error. |
| 26 | EnrollmentService.java | service/ | enrollStudent(int studentId, int courseId): verify student exists → verify course exists → check isEnrolled → call enrollmentDAO.enroll(). dropCourse(int studentId, int courseId): verify enrolled → call drop(). getStudentCourses(int studentId): DAO findByStudent. getCourseStudents(int courseId): DAO findByCourse. |

## 4.3  AuthService — SHA-256 hashing

The SHA-256 hash must be computed identically at registration and at login. Use this exact pattern:

private String hashPassword(String plaintext) { MessageDigest md = MessageDigest.getInstance("SHA-256"); byte[] hash = md.digest(plaintext.getBytes(StandardCharsets.UTF_8)); StringBuilder sb = new StringBuilder(); for (byte b : hash) sb.append(String.format("%02x", b)); return sb.toString(); // 64-char hex string }

## 4.4  Phase 4 verification checklist

| ☐ | All 11 custom exception classes exist and extend Exception (not RuntimeException) |
| --- | --- |
| ☐ | StudentService.addStudent() with a duplicate roll number throws DuplicateRollNumberException — not a raw SQLException |
| ☐ | AuthService.login() with wrong password throws InvalidCredentialsException |
| ☐ | AuthService.login() with correct credentials returns a Student object (not just a User) |
| ☐ | EnrollmentService.enrollStudent() called twice for the same student+course throws AlreadyEnrolledException |
| ☐ | DepartmentService.deleteDepartment() for a dept with linked students throws a meaningful exception |
| ☐ | Write a JUnit test for at least StudentService and AuthService — run mvn test |

Phase 5 — JavaFX UI Layer [ Days 6–9 — 11 files ]

Goal: By the end of Day 9, the application is fully usable by all three roles. Login screen, Admin dashboards, Student and Faculty home screens, all CRUD dialogs, and the Chat UI are all wired up and working. This is the largest phase — spread it over 4 days.

## 5.1  JavaFX setup rules — read before writing a single controller

Non-negotiable JavaFX rules

• ALL database and service calls must run inside a Task<> — never on the JavaFX Application Thread

• Use task.setOnSucceeded() to update UI components after the task completes

• Use task.setOnFailed() to catch exceptions and show Alert.AlertType.ERROR dialogs

• Controllers have ZERO business logic — they only call service methods

• FXML files live in the same package folder as their controller (src/main/java/com/collegeapp/ui/)

• FXML files are kebab-case: student-management.fxml, login.fxml, admin-dashboard.fxml

• Use @FXML annotation for all fields injected from FXML (buttons, textfields, tableviews)

• TableView columns use PropertyValueFactory with the exact field name from your model class

## 5.2  Day 6 — Login + MainFrame

| # | File | Package | What to write |
| --- | --- | --- | --- |
| 27 | MainFrame.java | ui/ | extends Application. Override start(Stage stage). Load login.fxml. Set title 'Campus Management System'. Set minimum width 1024, height 700. Call launch(args) from main(). |
| 28 | LoginController.java | ui/ | Two TextField fields: emailField, passwordField. One Button: loginButton. On click: Task<User> calls authService.login(). On success: check getRole() and load the correct FXML (admin-dashboard.fxml, student-dashboard.fxml, or faculty-dashboard.fxml). On failure: show Alert.ERROR with the exception message. |

login.fxml should contain: VBox layout, TextField for email, PasswordField for password, Button labeled 'Login', Label for app title. Apply CSS styling if desired.

## 5.3  Days 7–8 — Admin dashboards and CRUD screens

| # | File | Package | What to write |
| --- | --- | --- | --- |
| 29 | AdminDashboard.java | ui/ | Navigation hub. Contains buttons/menu items linking to all management screens: Students, Faculty, Courses, Departments, Enrollments. Displays the logged-in admin name in a welcome label. |
| 29b | StudentMgmtCtrl.java | ui/ | TableView<Student> with columns: Roll No, Name, Dept, Year. Buttons: Add, Edit, Delete, Search. Add/Edit open a dialog (new Stage with FXML). Delete shows a confirmation Alert first. Search filters the TableView by roll number or name. |
| 29c | FacultyMgmtCtrl.java | ui/ | Same pattern as StudentMgmtCtrl but for Faculty. TableView columns: Employee ID, Name, Dept, Designation. |
| 29d | CourseMgmtCtrl.java | ui/ | TableView<Course>. Add dialog includes a ComboBox to select dept and another to select faculty. Show faculty name in the table (not just faculty_id). |
| 29e | DeptMgmtCtrl.java | ui/ | Simplest CRUD screen — Department has only 2 user-visible fields: name and code. TableView with Add/Edit/Delete. |
| 29f | EnrollmentCtrl.java | ui/ | ComboBox to select a student, ComboBox to select a course. Enroll button. TableView showing all enrollments. Drop button on selected enrollment. Filter by student or course. |

## 5.4  Day 9 — Student and Faculty dashboards + Chat UI

| # | File | Package | What to write |
| --- | --- | --- | --- |
| 30 | StudentDashboard.java | ui/ | Welcome label showing student name. Section 1: read-only profile (Label fields, no edits). Section 2: TableView of enrolled courses with status. Button to browse and self-enroll in new courses. Button to open Chat window. |
| 31 | FacultyDashboard.java | ui/ | Welcome label. Section 1: TableView of assigned courses. Section 2: on course selection, show enrolled students in a second TableView. Button to open Chat window. |
| 31b | ChatController.java | ui/ | TextArea (read-only, scroll to bottom on new messages). TextField for message input. Send button. On send: call chatClient.sendMessage(). Receive: ChatClient calls back Platform.runLater(() -> appendMessage()) to update the TextArea safely from a non-UI thread. |

## 5.5  The Task<> pattern — use this for every DB call

// In any controller method (e.g. handleAddStudent): Task<Void> task = new Task<>() { @Override protected Void call() throws Exception { studentService.addStudent(student); // runs off UI thread return null; } }; task.setOnSucceeded(e -> refreshTable()); // back on UI thread task.setOnFailed(e -> { Throwable ex = task.getException(); showAlert(Alert.AlertType.ERROR, ex.getMessage()); }); new Thread(task).start();

## 5.6  Phase 5 verification checklist

| ☐ | Application launches and shows the Login screen without any exceptions in console |
| --- | --- |
| ☐ | Login with an Admin account routes to AdminDashboard |
| ☐ | Login with a Student account routes to StudentDashboard |
| ☐ | Login with wrong password shows an error Alert — application does not crash |
| ☐ | Admin can add a new student — the new row appears in the TableView immediately |
| ☐ | Admin can delete a student — row disappears, no FK errors for unrelated data |
| ☐ | Student can enroll in a course — it appears in their enrolled courses table |
| ☐ | Student cannot enroll in the same course twice — an error Alert appears |
| ☐ | Chat window opens from both Student and Faculty dashboards |
| ☐ | The UI never freezes when loading a large list (Task<> is working correctly) |

Phase 6 — Networking, RMI & Polish [ Days 10–11 — 3 files ]

Goal: By the end of Day 11, real-time chat works between multiple users via Java Sockets, and grade/attendance data is accessible remotely via RMI. Final testing covers all three roles end-to-end. README is updated with setup instructions.

## 6.1  File-by-file instructions

| # | File | Package | What to write |
| --- | --- | --- | --- |
| 32 | ChatServer.java | net/ | ServerSocket on port 9090. Infinite loop: accept() blocks until a client connects. For each connection: new Thread(new ClientHandler(socket)).start(). ClientHandler (inner class, implements Runnable): BufferedReader in + PrintWriter out. Read messages in a while loop, broadcast to all connected clients. Maintain a static List<ClientHandler> to track all connections. |
| 33 | ChatClient.java | net/ | Socket connecting to localhost:9090. PrintWriter for sending. BufferedReader for receiving. Start a background Thread that continuously calls in.readLine() and calls a callback (e.g. onMessageReceived(String msg)) when a message arrives. ChatController registers this callback and calls Platform.runLater() inside it to update the TextArea. |
| 34 | GradeServiceImpl.java | rmi/ | implements GradeService extends UnicastRemoteObject. GradeService is the Remote interface with getGrade(int studentId, int courseId) and getAttendance(int studentId, int courseId). GradeServiceImpl delegates to EnrollmentDAO. In main(): LocateRegistry.createRegistry(1099); Naming.rebind('//localhost/GradeService', impl); |

## 6.2  ChatServer — key architecture points

- ChatServer.start() should run on its own Thread so it does not block the JavaFX UI thread

- ClientHandler.broadcast() iterates all connected handlers and writes to their PrintWriter

- When a client disconnects (readLine returns null), remove their ClientHandler from the list

- First message from a client should be their userId:role — server stores this for routing

## 6.3  RMI — startup sequence

- Create the Remote interface: GradeService extends Remote. Both methods throw RemoteException.

- Create GradeServiceImpl extends UnicastRemoteObject implements GradeService.

- In a startup class (or MainFrame): LocateRegistry.createRegistry(1099); Naming.rebind(...)

- Client lookup: GradeService gs = (GradeService) Naming.lookup("//localhost/GradeService")

## 6.4  Final end-to-end test script

Run through this complete scenario before considering the project done:

| ☐ | Start MySQL. Start the application. Start ChatServer on a background thread. |
| --- | --- |
| ☐ | Login as Admin. Add a new Department (e.g. CS — Computer Science). |
| ☐ | Add a Faculty member to that department. Verify they appear in the Faculty table. |
| ☐ | Add a Course assigned to that Faculty. Verify it appears with faculty name. |
| ☐ | Add a Student in the CS department. |
| ☐ | Enroll the Student in the Course via Enrollment Management. |
| ☐ | Logout. Login as the Student. Verify their enrolled course appears. |
| ☐ | Login as Faculty in a second window (or test mode). Open Chat from both windows. Send a message — verify it appears in the other window. |
| ☐ | Login as Admin. Delete the Faculty. Open Courses — verify that course now shows 'Unassigned' faculty (SET NULL worked). |
| ☐ | Delete the Student. Verify no orphaned rows remain in users or enrollments. |
| ☐ | Check logs/app.log — verify all operations were logged. |
| ☐ | Call GradeService.getGrade() via RMI from a test class — verify it returns without error. |

# Validation rules quick reference

All 8 regex patterns used in Validator.java. These are enforced both in model setters (IllegalArgumentException) and in service layer before DAO calls.

| Field | Regex pattern | Valid example |
| --- | --- | --- |
| Email | ^[\w._%+\-]+@[\w.\-]+\.[a-zA-Z]{2,}$ | pranav@college.edu |
| Phone | ^[6-9]\d{9}$ | 9876543210 |
| Roll number | ^[A-Z]{2}\d{2}[A-Z]{2}\d{3}$ | CS21IT001 |
| Employee ID | ^EMP\d{4}$ | EMP0042 |
| Course code | ^[A-Z]{2}\d{3}$ | CS301 |
| Dept code | ^[A-Z]{2,5}$ | CSE |
| Password | ^(?=.*[A-Z])(?=.*\d).{8,}$ | Pass@1234 |
| Name | ^[A-Za-z ]{2,50}$ | Pranav Dadhe |

# Coding standards

| Classes | PascalCase — Student, CourseDAO, EnrollmentService |
| --- | --- |
| Methods and variables | camelCase — findByRollNo(), studentId, enrolledOn |
| Constants | UPPER_SNAKE_CASE — MAX_CREDITS, DEFAULT_STATUS |
| Packages | all lowercase — com.collegeapp.dao, com.collegeapp.service |
| FXML files | kebab-case — student-management.fxml, login.fxml |
| Database columns | snake_case — roll_number, dept_id, enrolled_on |
| Exceptions | Descriptive PascalCase — DuplicateRollNumberException (never just 'AppException') |

Things that are never acceptable in this codebase

• String-concatenated SQL: 'SELECT * FROM students WHERE id=' + id → ALWAYS use PreparedStatement

• Business logic in a JavaFX controller — controllers call services and nothing else

• Calling a service or DAO directly from a model class

• Swallowing exceptions silently: catch(Exception e) {} → at minimum, log and re-throw

• Storing plain-text passwords — always SHA-256 hash before inserting into the DB

• Calling DB methods on the JavaFX Application Thread — always use Task<>

# After completion — what to build next

These enhancements are explicitly out of scope for the 11-day build but are the natural next steps for turning the CMS into a portfolio-grade project:

| Replace SHA-256 with BCrypt | BCrypt is the industry standard for password hashing. Add the bcrypt library and replace MessageDigest in AuthService. |
| --- | --- |
| JPA / Hibernate ORM | Replace the JDBC DAO layer with JPA entities and a Hibernate SessionFactory. DAOs become Repository interfaces. |
| Spring Boot REST API | Add a Spring Boot module that exposes the service layer as REST endpoints, making the system accessible from a web frontend. |
| Email notifications | Use JavaMail to send enrollment confirmation emails when a student registers for a course. |
| CSV / PDF exports | Use OpenCSV and iText to let admins export student lists and enrollment reports. |
| Docker for MySQL | Add a docker-compose.yml so any developer can start the database with one command. |
| GitHub Actions CI/CD | Add a .github/workflows/build.yml that runs mvn test on every push — instant feedback on broken changes. |
| BCrypt upgrade path | Migrate existing SHA-256 hashes to BCrypt on next login (re-hash on first successful login after upgrade). |

# Resume description

Campus Management System — Core Java Java SE 17 ¦ JavaFX ¦ MySQL ¦ JDBC ¦ Maven ¦ Sockets ¦ RMI Designed and built a desktop-based campus management system from scratch using Core Java and JDBC to manage students, faculty, courses, departments, and enrollments. Implemented a role-based user hierarchy (Admin, Faculty, Student) using abstract class inheritance and polymorphism. Enforced field-level data validation using regex across all model setters. Applied a 4-layer architecture (model / dao / service / ui) with clean separation of concerns. Added real-time multi-user chat using Java Sockets with multithreaded client handling, and exposed grade retrieval as a remote service via Java RMI. Used JavaFX with FXML for the desktop UI with all DB calls executed off the UI thread via Task<>.

Campus Management System  —  Phase-wise Build Plan  |  Pranav Dadhe  |  github.com/pranavdadhe1806  |  March 2026